MINUTES – CARLOS TIMBERS EAST - ROAD ASSESSMENT HEARING

CARLOS TOWN BOARD

November 12, 2018 – Carlos Elementary School

Board Members attending:  Rod Meyers, Bill Krivanek, Dan Lehmkuhl, Dean Yohnke, Rebecca Anderson and Township Engineer Jeff Stabnow.

Guest attending:  see list of names on record with the clerk.

Chairman Meyers called the hearing to order at 7:00 PM with all reciting the Pledge of Allegiance.

The board introduced themselves to the residents.

Chairman Meyers indicated the public hearing was being recorded.

Clerk Rebecca Anderson read the Public hearing Rules.

Clerk Rebecca Anderson read the Summary of Due Process for Carlos Timbers East.

Chairman Meyers affirmed the clerk had filed the affidavits for Notice of Mailing, Posting and Publishing.

Jeff Stabnow, Township Engineer, presented the cost analysis of the road project.

Clerk Rebecca Anderson presented the calculation for the assessment cost for each lot to be assessed.

She presented correspondence from three property owners regarding questions/comments on the proposed assessment.

The board then took questions and comments from the public.

Mark Hemann, asked why the board went with a 25/75 split for construction costs.  He also stated he had contacted the county assessor who stated the property will receive a market value increase of $4,000 for property residing on a paved road.  Per statute, a cost cannot be assessed for more than the market value increase of the property.  Therefore, he did not feel the $4,652.90 would be correct.  He also had concerns regarding where the mailbox support post was placed - as it is too close to the driveway.  He also had concerns with the tie in from the paved road to his driveway.

Bill Krivanek stated the $4,000 amount given by the assessor is subjective.  He also stated the 25/75 split is customary with projects where traffic is mostly used by those living or owning property on the road.  The township will have the mailbox support relocated.

Rueben Hiltner asked about the extra tar charge for some driveways.  Clerk Rebecca Anderson and Jeff Stabnow indicated the project included paving 2 feet into each driveway.  If the property owner had a tar or cement driveway, they were charged the extra tar to tie that to the new road.

Troy Pederson was charged extra for his driveway.  He thought this was poorly done and will break off.  The board will view this in the spring and will fix it if deemed faulty.

Rob Stanley is happy the road is paved, however, has issues with the steep slopes. Bill Krivanek stated once the road settles, the slopes will be fixed.

Troy Pederson also asked if Mark Lee guarantees his work, as there are places in the road where the tar had broken up and his workers simply tarred over it.  Jeff Stabnow said the road is guaranteed and will be covered by Mark Lee.

Rueben Hiltner asked about the snowmobile trail owned by the State.  People are parking on the road to gain access to the State Park as there is no approach.  Dan Lehmkuhl will check with the DNR and find out the status with the property and get back to Mr. Hiltner.

Mrs. Hemann asked about a reduced speed limit.  The speed limit on township roads is a default of 55 mph.  The board does not want to post that signage as that would allow that speed.  Jeff Stabnow stated studies show people drive the limit conducive to the road/conditions.  He also stated watch for children signs have no bearing on safety for children, as it gives parents a false sense of security that drivers will slow down.  He suggested installing the neon green kit alert warning sign.  She also indicated it was the school bus that drives so fast.  Dan Lehmkuhl will contact the transportation department.

Josh Persons asked why residents were not informed of the mailbox support cost of $105.  Clerk Rebecca Anderson stated this line item was not on the feasibility study or discussed at the informational hearing, however, it is township policy to have swing away mailbox support posts installed on all new road projects.  Bill Krivanek stated this communication was missed and the township needs to do a better job with communication.

Troy Pederson asked about the sealcoating costs included in the assessment, when in previous conversations, it was discussed the township paid for this maintenance.  Bill Krivanek said the township did not include sealcoating in assessments in the past.  However, with new projects beginning with Ida Pines and Carlos Timbers East, the cost is now included.  When there are further sealcoating cost, this will not be an additional assessment to residents.

Mr. Hiltner thanked the board for taking care of the culvert issues for his and Hemann’s property.

Bill Krivanek moved to close the hearing at 7:58 PM.  Dan Lehmkuhl seconded the motion and it carried unanimously.

The board convened directly after the hearing to approve the assessment roll.  Bill Krivanek moved to adopt Resolution 2018-17 Accepting Assessment Roll To Be Assessed for Carlos Timbers East.  Dan Lehmkuhl seconded the motion and it passed unanimously.

The clerk will contact the property owners who requested reductions in their assessment, to convey the board denied their requests.

Dan Lehmkuhl moved to adjourn at 8:03 PM.  Bill Krivanek seconded the motion and was approved unanimously.

_______________________________			_________________________________

RODNEY MEYERS, CHAIRMAN			REBECCA ANDERSON, CLERK