Carlos Area Fire Joint Powers Agreement (JPA) Meeting Minutes

Date: Monday, September 22nd, 2025
Start Time: 6:30 PM
Location: Carlos City Office

1. Call to Order

- Roll Call / Members Present

  - Ronna Berghoff, City of Carlos

  - Colten Steidl, Carlos Fire Department

  - James Young, City of Carlos

  - Bill Krivanek, Carlos Township

  - Dwayne Waldorf, Carlos Township

  - Andy Miller, Belle River Township

  - Sign In List

- Introduction of Board and those in attendance.

2. Approval of Meeting Minutes

- Review and approval of minutes from September 8th, 2025

- Motion to approve minutes: Waldorf, second Krivanek – Passed

3. Reports

a. Treasurer’s Report

  - No Treasurer’s report, second meeting of the month.

4. Old Business

a. Project Discussion

  - Tradesman Construction, Innovative, Srock Construction and Morton Buildings present.

  - Budget of 3 million, talk with local Architects about what we want and get quotes

    - JLG (James), Ringdahl (Bill), Widseth (Bill)

      - What is their fee to do a project? – break out into preliminary, construction and construction administration

  - Requesting Civil drawing and possibly M and E from Bolton and Menk, as these can be re-used.

  - What does insurance companies say, they may dictate steel vs. wood?

    - Zimney, Iverson, Faber Insurance

  - Recommendations from these construction companies:

    - Cut ties with Bolton and Menk

    - Full Foundation, if doing wood; but likely a pre-engineered steel building

    - Bid it out with a base bid with 4-5 bays, and if under budget add the last bay

    - Hose Tower – possibly remove

5. New Business

a. Building Committee

- Committee Members:

  - Mike Swendsrud

  - Lawerence Keenan

  - Fire Department Members

    - 2-3 Fireman

  - Mike Swendsrud present and part of discussion as noted above in Project discussion

b. Fundraising

- No discussion at this meeting

6. Miscellaneous

a. None

7. Next Meeting Date and Time

- Confirm: October 13th, 2025 – 6:30 PM at Carlos City Hall

- Preliminary Agenda Items:

  - Meeting with Construction companies to share our vision and get quotes and design suggestions.

8. Adjournment

- Motion to adjourn: Waldorf, second Berghoff – passed.

- Adjournment time recorded: 7:41 pm

- Notes completed by: Ronna Berghoff, Carlos Area Fire JPA, Secretary; City of Carlos, Mayor

JPA BOARD CONTACT INFORMATION:

Dwayne Waldorf - Dwayne.waldorf@icloud.com; (320) 219-0409

Andy Miller -  andysautorepair1@gmail.com; (320) 815-4142

Colten Steidl – cfd1251@gmail.com; (320) 766-0183

Bill Krivanek -  bkrivanek1961@gmail.com; (320) 815-9751

Ronna Berghoff – rberghoff@cityofcarlos.com; (320) 491-1892

James Young – jyoung@cityofcarlos.com; (320) 805-0294