Carlos Area Fire Joint Powers Agreement (JPA) Meeting Minutes

Date: Monday, January 12, 2026
Start Time: 6:30 PM
Location: Carlos City Office

1. Call to Order

- Roll Call / Members Present

  - Ronna Berghoff, City of Carlos

  - Jon Trenne, City of Carlos

  - Jake Steidl, Carlos Fire Department

  - Colten Steidl, Carlos Fire Department Chief

  - Bill Krivanek, Carlos Township

  - Dwayne Waldorf, Carlos Township

  - Andy Miller, Belle River Township - Absent

  - Joe Cecko, Joe Cecko Construction

  - Jason Murray, Drown and Associates

  - Tom Toenjes, City of Carlos

  - Rod Meyer, Carlos Township Resident

  - Mike Modahl – Carlos Township Resident

- Introduction of Board and those in attendance.

2. Approval of Meeting Minutes

- Review and approval of minutes from December 8th, 2025

  - Motion to approve minutes: Krivanek, second Waldorf – Passed

3. Reports

a. Treasurer’s Report

- Treasurer’s report. Current balance: $9,966.53.

4. Old Business

a. Project Discussion

- Jason Murray

  - Discussed with the board the tax capacity and estimated market values, within the three entities. To help base JPA decisions about bonding and payments to make sure “its fair”. Based off of the numbers EMV vs. Tax Capacity is not that different.

  - Do we consider adding in language to our JPA agreement that the JPA continues “ownership” of the fire hall vs “giving the building to the city” once the debt is repaid.

  - Jason’s focus has been general obligation, since it’s the most financially reasonable. Refer to his handout, and attached to these notes.

  - If the cost of the project is UNDER 2.4 million, it would not need to be published and there could not be a reverse referendum.

  - General obligation certificate of indebtedness is only a township option, the city can not do this.

- Joe Cecko

  - 72 ft span vs 80 ft span – would be feasible.

  - If we stay under 2.4 million ($200/sq foot) would decrease overall from 14,000 square feet to about 12,000 sq feet, about 2,000 sq feet less than what we had plan.

    - But based on conversation with fire department this could be appropriate BUT this number only includes hard construction cost, not soft cost. Building would then need to be about 2.1 to keep it under 2.4.

- Meeting at City Office

  - People present – Dwayne Waldorf, Ronna Berghoff, Andy Miller, Mike Modahl, Tom Toenjes, Colten Steidl – Date 12/31/2025 8:30am.

    - Desire to move the fire department downtown of Carlos, especially since having a fire downtown and possibility of having a new lot to build on (which we don’t even know if that is availability).

    - Discussion about the downtown location, but it is a consensus of the JPA, Townships and City is that this does not feel to be the best option.

    - City of Carlos also noted a desire to create a revitalization plan for downtown to increase retail or businesses in the future, where putting a fire hall downtown would decrease the capacity to do this.

- Taxable rate for residents’ cost for the fire hall

  - Separating the expense of Homes and buildings rather than using EMV. We were informed that separating the expense of structures, building or homes is not possible as they are affixed to the land and you can’t separate them is the response from Vicky Doeling at Douglas County when asking if we can only levy based off structures only and “not just grass”.

5. New Business

a. Building Committee

- Committee Members:

  - Mike Swendsrud – Not Present

  - Lawerence Keenan – Not Present

  - Fire Department Members

    - 2-3 Fireman

- Discussion with Joe Cecko and Board determining how he will be helpful in the process

  - Solicit 2 CM at risk proposals

  - Running in paper for 2 cycles. (Joe can send us information on how to do this) and wording.

  - Motion to solicit CM at Risk proposals: Waldorf, seconded Berghoff  - Passed

  - Bonding

- Refer to new information from Jason Murray above and note the attached handouts.

c. Distributing correct information to townships and city

- No discussion

6. Miscellaneous

a. None

7. Next Meeting Date and Time

- Confirm: January 26th, 2025 – 6:30 PM at Carlos City Hall

- Preliminary Agenda Items:

  - Continued discussion about conceptual designs, with the help of an architect and construction manager to guide decisions

  - Discuss next steps forward and prep for Township Annual meetings, so prepared with clearer numbers for conceptual design to educate Carlos and Belle River Township residents.

8. Adjournment

- Motion to adjourn: Berghoff, second Waldorf – passed.

- Adjournment time recorded: 8:14 pm

- Notes completed by: Ronna Berghoff, Carlos Area Fire JPA, Secretary; City of Carlos, Mayor

JPA BOARD CONTACT INFORMATION:

Dwayne Waldorf - Dwayne.waldorf@icloud.com; (320) 219-0409

Andy Miller -  andysautorepair1@gmail.com; (320) 815-4142

Colten Steidl – cfd1251@gmail.com; (320) 766-0183

Bill Krivanek -  bkrivanek1961@gmail.com; (320) 815-9751

Ronna Berghoff – rberghoff@cityofcarlos.com; (320) 491-1892

Jon Trenne – jtrenne@cityofcarlos.com; (320) 491-2126