Carlos Area Fire Joint Powers Agreement (JPA) Meeting Minutes

Date: Monday, January 26th, 2026
Start Time: 6:30 PM
Location: Carlos City Office

1. Call to Order

- Roll Call / Members Present

  - Ronna Berghoff, City of Carlos

  - Jon Trenne, City of Carlos

  - Jake Steidl, Carlos Fire Department

  - Colten Steidl, Carlos Fire Department Chief

  - Bill Krivanek, Carlos Township

  - Dwayne Waldorf, Carlos Township

  - Andy Miller, Belle River Township - Absent

  - Joe Cecko, Joe Cecko Construction

- Introduction of Board and those in attendance.

2. Approval of Meeting Minutes

- Review and approval of minutes from Jan 12th, 2025

  - Motion to approve minutes: Waldorf, second Berghoff – Passed

3. Reports

a. Treasurer’s Report

- No Treasurer Report

4. Old Business

a. Project Discussion

- Discussion with Joe Cecko and Board determining how we will Solicit 2 CM at risk proposals

  - Statute requirements to obtain proposals and publication requirements

  - Public notification noted in the statute states notice needs to be advertised in the manner as designated by the municipality  - we discussed City of Carlos website

  - We need to get at least 2 competitive proposals.

  - Preconstruction Services = Summer 2026; Construction Start = Fall 2026

  - Talked about when these should be advertised and best timing of putting this out.

- Annual Meeting discussion and how we want to increase attendance and ensure clear communication.

  - We need an economical footprint to get little bit of information and see if 2.1 million max from Ringdahl so that we have some material for annual meetings

  - 75x121

  - Invite residents to a Fire Hall open house prior to the meetings to show the need for space.

5. New Business

a. Building Committee

- Committee Members:

  - Mike Swendsrud – Not Present

  - Lawerence Keenan – Not Present

  - Fire Department Members

    - 2-3 Fireman

6. Miscellaneous

a. None

7. Next Meeting Date and Time

- Confirm: February 9, 2025 – 6:30 PM at Carlos City Hall

- Preliminary Agenda Items:

  - Discuss next steps forward and prep for Township Annual meetings, so prepared with clearer numbers for conceptual design to educate Carlos and Belle River Township residents.

8. Adjournment

- Motion to adjourn: Krivanek, second Berghoff – passed.

- Adjournment time recorded: 8:20 pm

- Notes completed by: Ronna Berghoff, Carlos Area Fire JPA, Secretary; City of Carlos, Mayor

JPA BOARD CONTACT INFORMATION:

Dwayne Waldorf - Dwayne.waldorf@icloud.com; (320) 219-0409

Andy Miller -  andysautorepair1@gmail.com; (320) 815-4142

Colten Steidl – cfd1251@gmail.com; (320) 766-0183

Bill Krivanek -  bkrivanek1961@gmail.com; (320) 815-9751

Ronna Berghoff – rberghoff@cityofcarlos.com; (320) 491-1892

Jon Trenne – jtrenne@cityofcarlos.com; (320) 491-2126